Project Charter – Radio Malaspina Society – database upgrade
First Draft
Cheese And Crackers
CSCI375

# Overview

Executive Summary

The Radio Malaspina society is interested in streamlining some procedures used in the operation of their CHLY FM radio station. Specifically, they are required to keep accurate records of which songs were played as mandated by the CRTC and they need to keep records of advertisements aired to satisfy their sponsors. At present, the music is being entered manually into an MS Access database and the advertisements are written down on paper. Both of these methods have been found to be inefficient and ineffective.

Context
- Implement a system to track playlists and advertisements for the Radio Malaspina Society’s (RMS) radio station, CHLY
- The Radio automation software, RadioBoss, will be used to track and maintain playlists and advertisements

Need
- Songs must be entered manually into a database every time they are played
- Should be entered as soon as possible due to possible CANCON audits
- There is no quick way to look up what, and how many times, advertisements have been “played”. Instead someone must search through papers and count manually

Scope
- This project will include the implementation of the radio automation software known as RadioBoss
- Physical media must be ripped to MP3/FLAC files
- Meta data must be added to the ripped files

Stakeholders

Management - Run the station
Programmers - Host shows on the station
RMS Board Members - Assist in making decisions regarding the station
VIU Students - Part of VIU student tuition goes to the RMS
Listeners – Interact with programmers on/off air, patronize advertised businesses.
Advertisers - Provide the station with money in return for playing advertisements
The Local Community -

Objectives
- Automate the system for maintaining records and creating playlists to increase efficiency for the studio
- Be able to quickly look up advertisement information
- Have playlist logs updated immediately when songs are played

Glossary
Entry	Definition
RMS	Radio Malaspina Society
Advertisements	Referring to recorded advertisements as well as company mentions
MP3 / FLAC	Popular digital audio formats
CANCON	Canadian content requirements upheld by the CRTC

# Project Approach

Team Organization

Matthew Brown	Project Manager
Craig Burnett	External Liaison
Brandon Hathaway	System Consultant
Connor Strathdee	Project Coordinator

Work Breakdown Structure

Our overall proposal would be to replace the manual and varied playlist methods programmers use with a unified digital system using FLAC files. This would involve the following steps:

- Research various radio management systems and make a recommendation on one in terms of usability, price and available features.
- Install and implement the system.
- Stress testing of the system to ensure that it is stable
- Meet with and explain the initiative to each programmer for the station to mitigate staff concerns and assess risk.
- Offer online tutorials, assistance and training to any programmer who needs it.

Milestones
- February 20:	Formalize the recommendation for a new digital track management system; complete with technical details and justifications
- March 12:	Finish meeting with Radio Programmer's and assessing their reluctance to change while explaining the overall benefits the new system would provide.
- March 20:	Install and test the chosen system, or a substitute if the chosen system does no offer trial software.
- March 30:	Meeting with Radio Management to provide recommendation and seek funding to purchase and install the system.
- April 18:	Install and test the system at the station.
- April 25:	Training manuals and contact information will be posted online.
  Deliverables
- Formal Recommendation on software
- Collection of interviews with radio staff
- Test results on test system
- Meeting minutes, and information on the final product purchased
- Evidence of a fully implemented system

Risks

- Programmer's may be reluctant to adapt new digital technologies; be it due to a lack of technical understanding, desire to use traditional methods or reluctance to spend the, potentially lofty, initial set up time.
- The station's budget may not be adequate for the radio system we recommend. Several alternatives should be prepared.
- Hardware interface issues
# Approval
System Analysts:

Craig Burnett	___________________________________
Matthew Brown	___________________________________
Connor Strathdee	___________________________________
Brandon Hathaway	___________________________________
Julie Beeston (Supervisor)	___________________________________

Radio Malaspina Personnel

Dylan Perry (Station Manager)	___________________________________
Arbie Fru (Assistant Station Manager)	___________________________________
Mike Preston (Board Member)	___________________________________
Matt Falvai (Board Member)	___________________________________
Tristan Bonsor (Board Member)	___________________________________
Jennifer Paige Moisan (Board Member)	___________________________________
Alex Kalmakov-Wellbourn (Board Member)	___________________________________
Larissa Montgomery (Board Member)	___________________________________
Michael Monson (Board Member)	___________________________________
Katie Gilray (Board Member)	___________________________________